Fermi, Unit 3 Application 
 
Who:   Detroit Edison Company

What:   Application for a combined license (COL) for an Economic Simplified Boiling Water Reactor ( ESBWR) designated as
Fermi Unit 3

When:   September 2008 (date of application submittal)

Where:   Detroit Edison Company's Fermi site near Newport City in Monroe County, Michigan

On this page:

- Reference Documents

- Applicant Documents

- Application Review Schedule

- NRC Documents

- Public Meetings

- Contacts

Some links on this page are to documents in our our Agencywide Documents Access and Management System (ADAMS). For additional information, see our Plugins, Viewers, and Other Tools.

## Reference Documents

- ESBWR DCD - Revision 4

## Applicant Documents

Some combined license applications were submitted with hyperlinks to various reference documents. Currently, the hyperlinks in those applications are not active. These hyperlinks represent an advanced feature that could be activated when the agency upgrades to web-based ADAMS, at which point these applications and documents such as the Design Control Documents would be linked together. In the interim, and for those applications that do not have the hyperlink feature, the reference documents may be viewed under the Reference Documents section of the combined license application page. In addition, DVDs of the various documents are available by contacting the Public Document Room staff.
Date Description
11/11/08 Detroit Edison Company Submittal of Fermi 3 FSAR Section 2.4.13 Analysis 
10/27/08 Detroit Edison Company Submittal of Response to NRC Acceptance Review Questions (Sections 2.5.2 and 2.5.4) 
09/18/08 Detroit Edison Company transmittal letter for Fermi Unit 3 COLA

- Part 1 - General and Administrative Information

- Part 2 - Final Safety Analysis Report (FSAR)

- Part 3 - Environmental Report

- Part 4 - Technical Specifications

- Part 5 - Emergency Plan

- Part 6 - Part not used in this application

- Part 7 - Departures (Variances, Supplemental Information) from the ESBWR Design Control Document (DCD)

- Part 8 - Security Plan [This Part contains safeguards information which is withheld from public availability]

- Part 9 - Part not used in this application

- Part 10 - Tier 1/Inspections, Tests, Analyses, and Acceptance Criteria (ITAAC)

## Application Review Schedule

Key Milestones Completion Date
Actual - A
Target - T
Application Tendered 09/18/08 - A
Acceptance Review
Acceptance Review Start
09/18/08 - A
Docketing Decision Letter Issued/Acceptance Review Complete
11/25/08 - A
Review Schedule Established/Schedule Letter Issued to Applicant
 
Safety Review
Phase 1 - Requests for Additional Information (RAIs) Issued to Applicant
 
Phase 2 - SER with Open Items issued
 
Phase 3 - ACRS Review of SER with Open Items Complete
 
Phase 4 - Advanced SER with no Open Items Issued
 
Phase 5 - ACRS Review of SER with no Open Items Complete 
 
Phase 6 - Final SER Issued 
 
Environmental Review
Phase 1 - Environmental impact statement (EIS) summary report issued
 
Phase 2 - Draft EIS issued to EPA
 
Phase 3 - Response to public comments on draft EIS issued
 
Phase 4 - Final EIS issued to EPA
 
Hearing
Commission or ASLB hold mandatory hearing
 
License
Commission decision on issuance of COL application
 

Information on Federal Register notices for receipt of the application and opportunity to request a hearing or petition to intervene can be found on the Hearing Opportunities page.

## NRC Documents

Date Description
11/25/08 Acceptance for Docketing of the Detroit Edison Company Application for a Combined License for Fermi 3 
10/10/08 Acknowledgement of Receipt of the Combined License Application for Fermi 3 
12/10/08 Fermi 3 Combined License Application Notice of Intent To Prepare an Environmental Impact Statement and Conduct Scoping Process

## Public Meetings

Date Description
08/20/08 Public Outreach

- Meeting Slides

## Contacts

Contacts for the Fermi COL Application
Safety Project Manager Chandu Patel
Environmental Project Manager Stephen Lemont
Contact a Public Affairs Officer

Privacy Policy | Site Disclaimer
Friday, December 19, 2008